Abstractive Text Summarization

Prakash Nath Jha	Nitish Srivastava
2018201013	2018201012

Baseline Model:
RNN based Sequence2Sequence model using GRU as encoder and decoder

Proposed Model:
Bidirectional Encoder Decoder and Bidirectional Beam Search model using RNN (GRU) as	encoder and decoder with attention and coverage and input is reversed

Dataset:
We are using Google sentence compression dataset, which is a large corpus of	uncompressed and compressed sentences from news articles.
Link: https://github.com/google-research-datasets/sentence-compression
Tasks Completed So Far:

- Implemented and trained our baseline model
- Built web interface to interact with model
- Implemented Bidirectional Encoder Decoder model along with attention and coverage according to the proposed paper
- Develop end to end system to train the model with every new input coming from user interface

Tasks Remaining:

- Implement Bi Directional Beam Search
- Improve UI for better user experience
- Look over improvement over coverage for large paragraphs.

Results:

Input Text	Five people have been taken to hospital with minor injuries following a crash on the A17 near Sleaford this morning.
Original	Five people have been taken to hospital with minor injuries following a crash on the A17 near Sleaford.
Baseline / (ROUGE-1 0.233)	five people have been stabbed to hospital after five
Bidir_Rev / (ROUGE-1 0.647)	five people have been taken to hospital with minor injuries following a crash the car with angela

Input Text	A woman was injured by a falling tree in the Gresham neighborhood, according to the Chicago Fire Department.
Original	A woman was injured by a falling tree.
Baseline / (ROUGE-1 0.68)	a woman was injured by a fire in richmond
Bidir_Rev / (ROUGE-1 0.81)	a woman was injured by a company

Input Text	Markets continued to remain under pressure on Thursday morning as financial heavyweights like ICICI Bank, HDFC, and HDFC Bank declined by 1-2% each.
Original	markets continued to remain under pressure
Baseline (ROUGE-1 0.523)	markets continued to 8 lower billion
Bidir_Rev (ROUGE-1 0.77)	markets to remain under pressure

Performance Metrics:

Baseline Model:

- Average F1 ROUGE-1 Score : 11.12 %
- Average F1 ROUGE-2 Score : 9.56 %
- Average F1 ROUGE-L Score : 15.89 %
Bidir_rev:

- Average F1 ROUGE-1 Score : 25.15 %
- Average F1 ROUGE-2 Score : 21.01 %
- Average F1 ROUGE-L Score : 28.23 %

Code Link: https://github.com/pnjha/Text_Summarization

References:

[1] Kamal Al-Sabahi, Zhang Zuping, Yang Kang
Bidirectional Attentional Encoder-Decoder Model and Bidirectional Beam Search for Abstractive Summarization. Link: https://arxiv.org/pdf/1809.06662v1.pdf 2018

[2] Tian Shi, Yaser Keneshloo, Naren Ramakrishnan, Chandan K. Reddy, Senior Member, IEEE
Neural Abstractive Text Summarization with Sequence-to-Sequence Models: A Survey 2020

[3] Bidirectional Beam Search: Forward-Backward Inference in Neural Sequence Models for Fill-in-the-Blank Image Captioning. Link : https://arxiv.org/abs/1705.08759

[4] When to Finish? Optimal Beam Search for Neural Text Generation (modulo beam size)
Link : https://arxiv.org/abs/1809.00069